CLEANUP WORKPLAN

(Insert Name of Recipient)

Workplan for CERCLA Section 104(k) Cleanup Cooperative Agreement

XXX, 2009 thru XXX, 2012

- GOAL 4: Healthy Communities and Ecosystems

Objective 4.2 Communities – Sustain, Clean Up, and Restore Communities and the Ecological Systems that Support Them

Subobjective 4.2.3 Assess, Clean Up and Redevelop Brownfields

CFDA:  66.818  Assessment, Cleanup, and Revolving Loan Fund Grants

OBJECTIVE:   (Insert short (2-3 paragraph) description and objectives of recipient’s project/program)

Example: The Small Business Liability Relief and Brownfields Revitalization Act (SBLRBRA) was signed into law on January 11, 2002.  The Act amends the Comprehensive Environmental Response, Compensation and Liability Act (CERCLA), as amended, by adding Section 104(k).  Section 104(k) authorizes the U.S. Environmental Protection Agency (EPA) to provide funding to eligible entities to inventory, characterize, assess, conduct planning related to, remediate, or capitalize revolving loan funds for, eligible brownfield sites.  Entities are selected from proposals prepared in accordance with the “Proposal Guidelines for Brownfield Assessment, Revolving Loan Fund, and Cleanup Grants,” and submitted in a national competition.  The City of Anywhere, USA, as a general purpose unit of local government, was selected for Cleanup funding in the FY 2009 competition.

Our city’s ABC area has been in economic and physical decline for the past 20 years, with the possibility of lingering contamination from former commercial operations such as XYZ.  Remediating brownfields properties in this area will aid the redevelopment of this area in accordance with the City Master Plan, and bring about a higher use that is more beneficial to the community. (Explain the cleanup work that will be accomplished). The goals of the project to be funded by this cooperative agreement are to remediate the subject brownfields property, to facilitate the properties’ redevelopment.  These goals will be accomplished by and performing Non-site-specific tasks and Site-specific tasks. Non site-specific tasks include hiring a Qualified Environmental Professional (“QEP”), obtaining remedial contractor services and performing public outreach. Site-specific tasks include preparing a community relations plan, a QAPP, an Analysis of Brownfields Cleanup Alternatives (“ABCA”) and enrolling in the state Voluntary Cleanup Plan (“VCP”).

Cooperative agreement funding will be used to cover the costs of activities at or in direct support of brownfields sites as defined under CERCLA 101(39).  The overall coordination of the cooperative agreement will be carried out by the City/Town/non-profit Project Manager, assisted by the Finance Department Manager and the City Attorney, with technical assistance and oversight to be performed by an environmental consultant and the VCP.

- FUNDING: 	$XXX,XXX Hazardous Substances (Federal Funds)

$XXX,XXX Petroleum (Federal Funds)

- BUDGET:

The total costs estimated for the project must agree with the amounts contained in the Application for Federal Assistance Budget Page (Form 424a).  (Use amounts from proposal.  Submit two budgets if you receive both hazardous substances and petroleum funding.)

|  | Task 1 (insert task name) | Task 2 (insert task name) | Task 3 (insert task name) | Task 4 (insert task name) | Totals |
| --- | --- | --- | --- | --- | --- |
| Personnel |  |  |  |  |  |
| Fringe Benefits (XX% of Personnel) |  |  |  |  |  |
| Travel |  |  |  |  |  |
| Equipment* |  |  |  |  |  |
| Supplies |  |  |  |  |  |
| Contractual |  |  |  |  |  |
| Other (specify) |  |  |  |  |  |
| Total |  |  |  |  |  |
| Cost Share |  |  |  |  |  |

- EPA defines equipment as items that cost $5000 or more.  Items costing less than $5000 are considered supplies.

- WORKPLAN TASKS:

The Workplan must describe the tasks/activities to be accomplished, the expected time frame for accomplishment (commitments), the projected results of the activities (outputs) and deliverables, and the projected environmental improvement (outcomes).

Example Task 1:  Cooperative Agreement Oversight – (Describe this task, which could include:  Hiring a Qualified Environmental Professional (“QEP”), attending relevant training & conferences, preparing quarterly/final progress reports, Property Profile Forms, and financial status reports, administering project closeout, obtaining legal assistance (property title search, applicable regulation interpretation, etc.), and such.

| Activities (commitments) | Expected Timeframe for Accomplishment (FFY Quarter) | Projected Results of Activities (Outputs) & Reporting | Projected Environmental Improvement (Outcomes) |
| --- | --- | --- | --- |
| Example Activity 1: Obtain QEP services. Prepare Request For Proposals, evaluate applications, conduct interviews, hire contractor. Prepare scope of work. Prioritize, track and evaluate contractor products. Conduct periodic project status meetings with contractor to discuss project issues and priorities. Conduct annual performance evaluations for contractor. | 1st Quarter | High quality contractor work products that meets the recipient’s and EPA’s expectations; confirmation in quarterly report that contractor selection was competed and made. | Maintain effective work force to meet workplan commitments |
| Activity 2: Reporting; including Quarterly reports, preparation and updating of property profile forms | Ongoing activities | Report on Grant Activities | Ensures compliance with Terms & Conditions Reporting Requirements |
| Activity 3: Request for Reimbursements or Advances | Ongoing activities | Ensure payments for grant related activities and contractors | Keeps Project moving toward completion |
| Activity 4: Travel & Training; Attend brownfields related meetings, training sessions and conferences | Ongoing activities | Meetings, conferences, training sessions attended | Increase knowledge of brownfields issues and programs |
| Etc. |  |  |  |

Example Task 2: Community Involvement  - (Describe this task, which could include:  Developing brochures on sites addressed by cooperative agreement, updating existing public outreach materials, conducting public workshops/meetings/press events, etc.)

| Activities (Commitments) | Expected Timeframe for Accomplishment (FFY Quarter) | Projected Results of Activities (Outputs) & Reporting | Projected Environmental Improvement (Outcomes) |
| --- | --- | --- | --- |
| Example Activity 1: Prepare Community Relations Plan | 2nd quarter | Describes plan for notifying community about cleanup | Improve understanding and participation in cleanup and redevelopment process |
| Activity 2: Establish Information Repository | TBD | Allows public to review site assessment & cleanup history | Improves understanding of how cleanup alternative was selected |
| Activity 3: Public Meetings | TBD | Inform public of cleanup activities and provide a chance for input & comment | Improves understanding of cleanup and allows for potential modifications based on public input |
| Activity 4: 30 Day Public Comment Period on ABCA | TBD | Allows for review and comment of cleanup related documents | Allows for consensus on cleanup |
| Etc. |  |  |  |

Example Task 3: Site-Specific Activities - (Describe this task, which could include:  Meetings with state and EPA, oversight of cleanup activities  and collection of confirmatory samples)

| Activities (Commitments) | Expected Timeframe for Accomplishment (FFY Quarter) | Projected Results of Activities (Outputs) & Reporting | Projected Environmental Improvement (Outcomes) |
| --- | --- | --- | --- |
| Example Activity 1: Hold a kickoff meeting with State, EPA and QEP | TBD | meeting | Makes sure all agencies are in agreement with cleanup plan |
| Example Activity 2: Oversight of cleanup activities | During remedial activities | Number of inspections; site reports by QEP | Assures cleanup is conducted in compliance with VCP |
| Activity 3: Collection of confirmatory samples | When remedial activities are complete | Number of samples and analytical results | Assures cleanup has met VCP cleanup levels |
| Etc. |  |  |  |

Example Task 4: Cleanup Related Activities  - (Describe this task, which could include:  Developing site related and state/EPA required cleanup documentation from initiation to completion.)

| Activities (Commitments) | Expected Timeframe for Accomplishment (FFY Quarter) | Projected Results of Activities (Outputs) & Reporting | Projected Environmental Improvement (Outcomes) |
| --- | --- | --- | --- |
| Example Activity 1: Prepare Analysis Of Brownfields Cleanup Alternatives and other State related remedial design and engineering Cleanup documents | 1st quarter 2008 | Approved Report documenting how and why cleanup alternative was selected; approved engineering design documents and approved budget | Assures cleanup alternative is selected and communicated to public; assures cleanup will be done in compliance with state response program and EPA funds will be used for eligible activities |
| Activity 2:Prepare Site Specific Quality Assurance Project Plan and Health and Safety Plan | TBD | EPA approved QAPP | Assures that quality data is used in determination of cleanup complete |
| Activity 3:Prepare Final Cleanup Report | TBD | Report documenting cleanup levels are met and cleanup is complete | Assurances that cleanup is protective of human health and the environment |
| Activity 4: Obtain State Written Approval of cleanup complete or written Certification by Qualified Environmental Professional | TBD | Letter, submitted to EPA | Site is officially clean and ready for reuse; assists in documenting cleanup completes; estimated number of brownfield property acres available for reuse |
| Etc. |  |  |  |

- Quality Assurance

Prior to undertaking confirmatory sampling, the (name of grantee) will prepare and submit a Quality Assurance Project Plan (QAPP) which meets with the approval of the U.S. EPA Brownfields Program.  The QAPP will describe the sampling and analytical strategies, methods and procedures approved by EPA that will be used in all assessments.

- SCHEDULE AND DELIVERABLES

See attached schedule